## Slide 1: Task Decomposition and Planning
Breaking down work for AI coding agents before they start
Tripp Robinson · ENGR689
outcome
boundaries
check
Notes: This talk is about how to hand work to an AI coding agent so that the first result is close to what you wanted, instead of spending the session correcting it.

## Slide 2: Vague requests usually lead to several rounds of revision
A typical session goes like this: you describe what you want, the agent builds something, and you correct it. Each correction means another review and another prompt.
You prompt
The agent builds
You review
You correct
and again
This talk is about moving that work to the start, so the first result needs fewer corrections.
Notes: Most people using coding agents know this loop. The output is close but not right, so you explain what you meant and try again. The rest of the talk is about doing that explaining before the agent starts. Figure alt text: Four steps in a loop: you prompt, the agent builds, you review, you correct, and the loop repeats.

## Slide 3: A short request leaves the decisions to the agent
"Add authentication." is one line, but building it means choosing how sessions work, which routes to protect, and when the work counts as finished. Anything you leave out, the agent decides for you.
"Add authentication."
what you said
Agent
Sessions or tokens?
Which routes are protected?
Is password reset included?
Tests, or just "it compiles"?
Finished, or finished for now?
what it has to decide for you
Notes: Each of these is a reasonable question, and the agent will pick an answer for every one of them. When its answer differs from the one you had in mind, that difference becomes the next correction. Figure alt text: A one-line request passes through an agent, which has to answer five decisions about scope, protection, and completion.

## Slide 4: Most of the wrong guesses fall into three areas
Scope
It changes files or features you didn't ask it to touch.
Completion
It reports the work as done without running anything to confirm it.
Continuity
Nothing is written down, so the next session has to work out what was decided.
DONE
s1
s2
Notes: When an agent result is wrong, it is usually one of these. It went outside what you meant, it stopped before the work was verified, or it lost track of earlier decisions. A more capable model makes the same mistakes faster. Figure alt text: Three panels showing scope creep, unverified completion, and lost context between sessions.

## Slide 5: Break the request into units you can check
A task unit has an outcome, boundaries, and a check. To find the check, ask what you would run or look at to confirm the unit works.
Outcome
A user can reset a password
Boundaries
Email flow only, no single sign-on
Check
Request a reset; the email arrives
If you can't name a check, the unit needs more definition.
If it needs several checks, it is probably several units.
If one check covers it, the unit is ready to hand off.
Notes: A unit is defined by whether you can say what it does, what it leaves alone, and how you would confirm it works. Its size follows from that. Click once to show the three rules for judging whether a unit is ready. Figure alt text: A task card with an outcome, boundaries, and a check for a password reset, next to three rules for judging whether a unit is ready.

## Slide 6: The authentication request, split into three units
"Add authentication."
1. Sessions are issued and stored
Check: log in, reload the page, still signed in
✓
2. Protected routes reject anonymous requests
Check: call one without a session, get a 401
✓
3. Password reset email reaches the inbox
Check: request a reset, the email arrives
✓
The agent works through the units one at a time and moves to the next one when its check passes.
Notes: This is the request from slide 3 again. Each unit says what you would run to confirm it, so you and the agent agree on what finished means before it starts. Figure alt text: The authentication request split into three numbered units, each with a check and a green check mark.

## Slide 7: Planning takes a few minutes before the agent starts
1
Write down the outcome you want.
2
List what is out of scope.
3
Split the work until each piece has one check.
4
Save the plan in a file the agent reads and updates as it works.
plan.md
## Outcome
Users can sign in and reset
a password by email.
## Out of scope
Single sign-on, admin roles
## Units
[ ] 1. Sessions issued and stored
[ ] 2. Routes reject anonymous
[ ] 3. Reset email arrives
The file also carries those decisions into the next session.
Notes: These steps take a few minutes. The plan file matters because it outlasts the conversation: the agent can tick off units as their checks pass, and a new session can pick up from the file. Figure alt text: Four planning steps next to an example plan file for the authentication work.

## Slide 8: Plan mode drafts a plan for you to review
A vague request
A generated plan
Looks complete
and can still miss what you meant
Plan mode reads the codebase and proposes steps, and it often finds files and side effects you hadn't considered. It can only work from what you asked for, so a vague request produces a plan that looks thorough and may still be wrong about what you wanted. Reviewing the plan takes the same judgment as writing one.
Notes: Most people already use plan mode. It is useful, but it plans from your request, so the decisions you skipped are still missing from the plan. Read it the way you would read a teammate's proposal. Figure alt text: A vague request goes into plan mode and comes out as a plan that looks complete but can still miss the intent.

## Slide 9: Planning is worth the time on work that has to last
Worth planning
The work will continue across more than one session.
Other people will rely on it.
Mistakes would be expensive to find later.
Usually not worth it
Throwaway scripts and quick experiments.
Tasks that take less time to do than to plan.
For anything bigger than a quick task, a few minutes of planning usually costs less than several rounds of revision.
Notes: Planning is overhead you pay before any code appears, so it is easy to skip. For a quick script that is the right call. For work that will be extended, shared, or hard to debug later, it is usually cheaper than the revision loop from the start of the talk. Click once to show the summary. Figure alt text: Two columns comparing work that is worth planning with work that usually is not. AI-use disclosure: Claude Code assisted with ideation, drafting, visual specifications, and development of the demonstration harness. Tripp Robinson selected the topic, the argument, and the final presentation choices; any live demonstration results are reported as observed.